Present:  Robert P. Kennedy, Kumar Menon, Mike Avila, and Lyndsey Richards.  Kira Blacketor, John Clark, Matthew Wirtz, Mark Gensic, Frank Suarez, Zachary Katter, James Woodruff, Ron Sheppard, Nick Rupley, Michelle Nelson, Mike Avila, Shan Gunawardena, Jon Weirick, Adam Beougher, Tim Byer, Jessica Bucher, Angela Erpelding, Mike Kiester, Patrick Zaharako, Mario Trevino, Holly Jo Petzak, Kyle Winling, Chris Ravenscroft.

| 1. | Approval of Board of Public Works Minutes for the week of August 30, 2017. |
| --- | --- |

Mike Avila moved to approve Board of Public Works Minutes for the week of August 30, 2017.  Motion carried.

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

2.  RECEIVE BIDS:  Resolution #0154A, Getz Road and Constitution Drive Intersection Improvements.

| Bidder | Amount |
| --- | --- |
| Brooks Construction |  |
| E & B Paving | $222,677.00 |
| Hipskind Concrete | $264,600.00 |
| Engineer's Estimate | $154,435.00 |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

3.   RECEIVE BIDS:  Resolution #0229T, Traffic Fiber Relocation.

| Bidder | Amount |
| --- | --- |
| Baseline NXC | $44,045.00 |
| MWM, Inc. |  |
| TGB Unlimited |  |
| Engineer's Estimate | $65,000.00 |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

4.  RECEIVE BIDS:  Resolution #76351, Water Pollution Control Plant Locker Room Phase II.

| Bidder | Amount |
| --- | --- |
| Atlas Excavating |  |
| C3 Construction Services, LLC | $130,528.00 |
| Hamilton Hunter Builders, Inc. | $140,000.00 |
| Ottenweller Contracting |  |
| Shamabugh & Son | $132,606.00 |
| Engineer's Estimate | $120,000.00 |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 5. | Interlocal Agreement between City of Fort Wayne and INDOT to coat all traffic poles Bronze in the Central Business District. This work will be along US 27 (Clinton and Lafayette Streets) and be done as part of INDOT's US 27 resurfacing and traffic signal modification project. INDOT will participate up to $50,000.00 for this project. |
| --- | --- |

Discussion by Shan Gunawardena.

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 6. | Approval of Professional Services Agreement between the City of Fort Wayne and Fink Engineering for On-call Services for Water Pollution Control Plant and Three Rivers Filtration Plant Industrial Control Systems. Compensation for services performed shall be $20,000.00. |
| --- | --- |

Discussion by Jon Weirick.

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

| 7. | Approval of Change Order #2 & Final between the City of Fort Wayne and Crosby Excavating for Resolution #76089, South Maumee Relief Sewer, increasing the original contract price by $242,997.49. Including this Change Order the Final contract price will be $6,706,620.56. |
| --- | --- |

Discussion by Adam Beougher.

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 8. | Approval of Change Order #2 & Final between the City of Fort Wayne and Brooks Construction for Resolution #0171R, Pemberton Levee Trail, increasing the original contract price by $11,528.18. Including this Change Order the new contract price will be $192,033.18. |
| --- | --- |

Discussion by Tim Byer.

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

| 9. | Approval of Change Order # One & Final between the City of Fort Wayne and Insituform Technologies USA for Resolution #76213, 2016 Rothman-Tamarack Cured in Place Piping, decreasing the original contract price by $14,861.60. Including this Change Order the final contract price will be $724,063.20. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 10. | Approval of Change Order #1 & Final between the City of Fort Wayne and Culy Contracting for Resolution #75988, St. Mary’s Interceptor Manhole Rehabilitation, decreasing the original contract price by $5,843.80. Including this Change Order the final contract price will be $162,372.20. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

| 11. | Approval of Change Order #1 & Final between the City of Fort Wayne and Wisel Enterprises for Resolution #75998, Stanley Avenue & Kensington Boulevard Sewer & Drainage Improvements, decreasing the original contract price by $21,650.36. Including this Change Order the final contract price will be $77,969.64. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 12. | Approval of Change Order #1 & Final between the City of Fort Wayne and Key Concrete for Resolution #0059S, Steup Avenue Improvements, decreasing the original contract price by $14,913.50. Including this Change Order the new contract price will be $624,334.50. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

| 13. | Recommendation from Transportation Engineering to award Resolution #0010R, Greenway - Pufferbelly Trail, State Boulevard to Fourth Street to Crosby Excavating in the amount of $602,651.50. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 14. | Approval of Construction Contract for Resolution # 0178S, 2017 Miscellaneous Construction Package North between the City of Fort Wayne and Key Concrete in the amount of $272,064.00. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

| 15. | Approval of Construction Contract for Resolution #0227N, Fairfield Avenue Phase III street lighting Improvements between the City of Fort Wayne and Key Concrete in the amount of $294,239.00. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 16. | Approval of recommendation from Transportation Engineering Services to accept the work performed by Key Concrete for Contract #0059S, Steup Avenue Improvements as an integral part of the City’s Transportation system. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

| 17. | Approval of recommendation from Transportation Engineering Services to accept the work performed by Brooks Construction for Contract #0144P, Maplecrest Road Median Improvement as an integral part of the City’s Transportation system. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 18. | Approval of recommendation from City Utilities Engineering to accept the work performed by Miller Pipeline Corporation for Contract #76049, 2015 Cured In Place Piping Package #1- Small and Medium Diameter, as an integral part of the City's Sanitary Sewer system. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

| 19. | Approval of recommendation from City Utilities Engineering to accept the work performed by Insituform Technologies for Contract #76050, 2015 Cured In Place Piping Package #2 Small & Medium Diameter as an integral part of the City's Sanitary Sewer system. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Kumar Menon, Utility Director

SECONDER:	Mike Avila, Board Member

AYES:	Kennedy, Menon, Avila

| 20. | Approval of Civil City Accounting Claims in the amount of $4,507,357.74 for the week of September 4, 2017. |
| --- | --- |

Meeting adjourned at 9:13 a.m.

RESULT:	APPROVED [UNANIMOUS]

MOVER:	Mike Avila, Board Member

SECONDER:	Kumar Menon, Utility Director

AYES:	Kennedy, Menon, Avila

________________________

Robert P. Kennedy, Chairman

________________________

Kumar Menon, Member

ATTEST:__________________________________

Lyndsey Richards, Clerk

________________________

Mike Avila, Member