City of Fort Wayne

ADA Transition Plan

Parks and Recreation Department Chapter

The Fort Wayne Parks and Recreation Department encompasses 86 parks and over 2,805 acres of land in the Fort Wayne Metropolitan area.  Within these parks are a variety of facilities and features that provide recreational opportunities to our citizens.  The Parks and Recreation Department will strive to ensure that all residents and visitors are able to access all services, programs, facilities and activities that the department provides.  The Department will promptly investigate any formal grievance filed according to the grievance procedures established by the City of Fort Wayne.

The Fort Wayne Parks and Recreation Department has prepared a Transition Plan that outlines the necessary steps to be fully compliant with the requirements of Title II of the Americans with Disability Act.  A self-evaluation plan will be developed in 2013 for Parks and facilities within them. These self evaluations will be completed at the following locations:

| - Bass Park - Bloomingdale Park E&W - Bob Arnold Northside Park - Boone Street Playlot - Botanical Conservatory - Bowser Park - Brackenridge Park - Brewer Park - Buckner Park - Camp Allen Park - Casselwood Park - Community Center - Courthouse Green - Daryl B. Cobin Memorial - East Central Park - East Side Playlot - East Swinney - Foster Park - Foster Park West - Franke Park - Freimann Square - Gren Park - Griswold Park - Guldin Park - Hamilton Park - Hanna Homestead - Hanna’s Ford - Headwaters Park | - Historic Old Fort - Hurshtown Reservoir - Indian Village Park - Japanese Garden - Jehl Park - Jennings Center - John Street Park - Johnny Appleseed Park - Kettler Park - Klug Park - Kreager Park - Lafayette Park - Lakeside Park - Lawton Park - Lindenwood Nature Pres. - Lions Park - Little Turtle Memorial - Mason Drive LL Complex - McCormick Park - McCulloch Park - McMillen Park - Memorial Park - Miner Playground - Moody Park - Noll Park - Nuckols Park - Old Fort Park - Orff Park | - Packard Park - Psi Ote Park - Rea Park - Reservoir Park - Robert E. Meyers Park - Rockhill Park - Ronald Repka Park - Roosevelt Park - Rudisill/Fairfield Park - Salomon Park - Salon Plaza - Seiling Park - Shoaff Park - Study Park - Summit Street Park - Superior Property - Tillman Park - Traders Point - Turpie Playlot - Vesey Park - Waynedale Gardens - Waynedale Park - Weisser Park - Wells Street Park - West Central Park - West Swinney Park - Williams Park - Zeis Park |
| --- | --- | --- |

The self-evaluations will initially focus on those areas that are open to the general public.  This includes parking lots, walks, pathways, park amenities, facilities, and those parts of buildings where the general public has access.  A second phase of evaluations will occur in those areas and buildings having infrequent or no public access.

It is the goal of the Fort Wayne Parks and Recreation Department to make all facilities, amenities, programs and activities within the park system fully accessible in a reasonable amount of time.  This will be largely dependent on a number of economical factors and future changes to the ADA Accessibility Guidelines (ADAAG) and Public Rights-of-Way Accessibility Guidelines (PROWAG) or other unforeseen requirements that would necessitate additional improvements to Park facilities.

The results of the self-evaluation will identify barriers at Park facilities.  The degree of which these barriers limit accessibility and their priority for corrective action will be subjectively categorized in five (5) levels.  Using a grading scale A – F with A having all elements complying with the ADA standards to F having four or more barriers identified.  These levels will be used to grade the effectiveness of prohibited access to facilities, areas, amenities and programs offered at the Parks and Recreation Department.

The Fort Wayne Parks and Recreation Department has committed to provide training for staff on the requirements of the ADA and make accommodations for employees with disabilities.  The Transition Plan will be reviewed and updated periodically to ensure the Department is fully compliant with ADAAG and PROWAG standards.

The actual implementation of correcting any barriers will be established by the administration.  The corrective action will be scheduled based on prioritization established on several categories including the seriousness of the barrier, number of barriers, location of barriers, complaints, new regulations, new standards, and availability of funding.

The Fort Wayne Parks and Recreation Department has established a listing of all amenities and facilities within each park.  This list is labeled as Appendix A – Park Facilities.  In addition to this list, the Department has also compiled aerial photographs of each park.  These photographs are available alphabetically in Appendix B – Park Photographs.

Appendix A

Park Facilities

Appendix B

Park Photographs