Present:  Robert P. Kennedy, Mike Avila, and Lyndsey Richards.  (Kumar Menon-Absent)  Jake Gillespie, Zach Schortgen, Bob Widner, Seth Weinglass, Dan Brenner, Patrick Zaharako, Mario Trevino, Steve Fickle, Matthew Wirtz, Doug Fasick, Connie Burnett, Mike Kiester, Ron Sheppard, Gail Bradley, DeWayne Nodine, Kira Blacketor, Dave Christman, Russ Garriott.

| 1. | Approval of Board of Public Works Minutes for the week of February 1, 2017. |
| --- | --- |

Robert P. Kennedy moved to approve item #1.  Motion carried.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

2.       RECEIVE BIDS:  Resolution #12417, Maysville Road Utility Duct System.

| Bidder | Amount |
| --- | --- |
| All Star Construction |  |
| J. Ranck Electric |  |
| S & S Directional Boring | $261,100.00 |
| Underground Contractors | $292,120.75 |
| Engineer's Estimate | $326,960.00 |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 3. | Improvement Resolution: #66638, 2017 Filter Influent Valve Rehabilitation. |
| --- | --- |

Discussion by Steve Fickle.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 4. | Improvement Resolution: #76189, Water Pollution Control Plant Digesters 3 & 4 Improvements. |
| --- | --- |

Discussion by Zach Schortgen.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 5. | Resolution: #104-2-8-17-2, Authorizing Sale of Certain Real Estate located at the south west corner of Liberty Mills Road and Ellison Road containing approximately 2.25 acres. |
| --- | --- |

Discussion by Dan Brenner.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 6. | Improvement Resolution: #104-2-8-17-1, Coldwater Pump Station land acquisition. |
| --- | --- |

Discussion by Seth Weinglass.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 7. | Approval of the first Amendment to Construction Contract between the City of Fort Wayne and Harlow Enterprises for Resolution #103-5-4-16-1, Lafayette Greenspace, maintaining the original contract price. This Amendment incorporates Change Order #2 extending the substantial completion date to April 30, 2017 and amends the Liquidated Damages clause in the original Bid Documents to $100 per day for each day following April 30, 2017 until the project is substantially completed. |
| --- | --- |

Discussion by Russ Garriott.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 8. | Approval of Professional Services Agreement between the City of Fort Wayne and Michigan State University's Anaerobic Digestion Research and Education Center for Biochemical Methane Potential Testing Services. Compensation for services performed shall be $15,000.00. |
| --- | --- |

Discussion by Doug Fasick.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 9. | Approval of Services Agreement between the City of Fort Wayne and Kronos Incorporated for Work Order#92090, Workforce Saas SMB v8. Compensation for services performed shall be $ 23,500.00. |
| --- | --- |

Discussion by Matthew Wirtz for Joe Welch.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 10. | Approval of Addendum to Professional Services Agreement between the City of Fort Wayne and Crowe Horwath for non-recurring rates and charges. Compensation for services performed shall be a not-to-exceed fee of $35,000.00. |
| --- | --- |

Discussion by Gail Bradley.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 11. | Approval of Professional Services Agreement between the City of Fort Wayne and Apex Consulting & Surveying for Work Order #0150T,YMCA Park Drive & St Joe Center Road Traffic Signal. Compensation for services performed shall be $10,000.00. |
| --- | --- |

Discussion by Patrick Zaharako.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 12. | Approval of Professional Services Agreement between the City of Fort Wayne and The Worden Group for Work Order #12014, St. Joe Center Road - North Clinton to Campus Court. Compensation for services performed shall be $27,800.00. |
| --- | --- |

Discussion by Connie Burnett.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 13. | Approval of Professional Services Agreement between the City of Fort Wayne and Rita Ann Gabriel and Associates for Work Order #12014, St. Joe Center Road - Clinton Street to Campus Court. Compensation for services performed shall be $14,350.00. |
| --- | --- |

Discussion by Connie Burnett.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 14. | Approval of Professional Services Agreement between the City of Fort Wayne and Right of Way Jones, Inc. for Work Order #12014, St. Joe Center Road – Clinton Street to Campus Court. Compensation for services performed shall be $30,600.00. |
| --- | --- |

Discussion by Connie Burnett.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 15. | Approval of Sanitary Sewer Contract for Resolution #104-2-1-17-1, Wayne Trace - Tillman Road Sanitary Sewer Transfer between the City of Fort Wayne and the Allen County Regional Water & Sewer District to accept an existing sanitary sewer system. This project is located outside the City. |
| --- | --- |

Discussion by DeWayne Nodine.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 16. | Approval of Sanitary Sewer Contract #2017-S-0001, Whisper Rock Section IV between the City of Fort Wayne and Twin Eagles Development to construct a local sanitary sewer system. This project is privately funded and located outside the City. |
| --- | --- |

Discussion by DeWayne Nodine.

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 17. | Approval of Change Order #2 between the City of Fort Wayne and Harlow Enterprises for Resolution #103-5-4-16-1, Lafayette Greenspace project maintaining the original contract price. This Change Order reflects an increase in calendar days only. The date for substantial completion is April 30, 2017. |
| --- | --- |

Discussion by Russ Garriott.  (Read #7 with #17)

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 18. | Recommendation from Transportation Engineering to award Resolution #12418, Maysville Road-Landin Road-Trier Road Roundabout to E & B Paving in the amount of $1,465,729.19. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 19. | Recommendation from City Utilities Engineering to award Resolution #66547, Butler & Hillegas Road Water Main Extension to Precise Boring of Ohio in the amount of $238,995.00. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 20. | Approval of recommendation from City Utilities Engineering to accept the work performed by S & S Filter for Contract #66572, Plant Filter Renovations as an integral part of the City’s water filtration system. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 21. | Recommendation from City Utilities Engineering to award Resolution #76078, St Joe Interceptor Sewer Repair to Wisel Enterprises in the amount of $88,471.90. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 22. | Approval of Owner-Contractor Agreement #76223, 2016 Cured In Place Piping Package #1-Small and Medium Diameter between the City of Fort Wayne and Insituform Technologies in the amount of $1,917,998.60. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 23. | Approval of recommendation from City Utilities Engineering to accept the work performed by Fleming Excavating for Contract #2016-W-0019, Magnolia Meadows Section II as an integral part of the City’s water distribution system. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 24. | Approval of recommendation from City Utilities Engineering to accept the work performed by Pinpoint Directional Drilling for Contract #2016-S-0354, McClain Residence located at 9822 Notestine Road as an integral part of the City's Sanitary Sewer system. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 25. | Approval of City Utilities 2014 Sewer State Revolving Funds (B disbursements) in the amount of $812,447.00 for the week of February 8, 2017. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 26. | Approval of City Utilities 2014 Sewer State Revolving Funds (B disbursements) in the amount of $713,965.00 for the week of February 8, 2017. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 27. | Approval of City Utilities Accounting Claims in the amount of $1,738,593.58 for the week of February 8, 2017. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

| 28. | Approval of Civil City Accounting Claims in the amount of $3,016,575.23 for the week of February 8, 2017. |
| --- | --- |

RESULT:	APPROVED [UNANIMOUS]

AYES:	Kennedy, Avila

________________________

Robert P. Kennedy, Chairman

________________________

Kumar Menon, Member

ATTEST:__________________________________

Lyndsey Richards, Clerk

________________________

Mike Avila, Member